# June 13, 2018

# Lickdale, PA

The Union Township Board of Supervisors met in regular session on Wednesday, June 13, 2018.  The meeting was held at the Municipal Building, 3111 SR 72, Jonestown, PA.

Dennis Firestone called the meeting to order at 8:06 PM.

Present:

Dennis Firestone, Chairman

Kerry McCrary, Vice Chairman

#### Gary Longenecker, Secretary

Elizabeth Krause, Zoning Officer

Brent McFeaters, Township Manager

Bryan Michael, Road Foreman

#### Paul Bametzreider, Solicitor

Steve Sherk, Township Engineer

Seventeen (17) Citizens

BID OPENINGS FOR THE TOWNSHIP’S 2018 ROAD WORK – 7:45 P.M.

Since the bid opening was advertised for 7:45p.m., Dennis Firestone opened the only bid proposal that was submitted by Hammaker East, LTD of 1514 Black Gap Road, Fayetteville, PA.  The bid was submitted in the amount of $103,953.50 for a double application of seal coat to Huckleberry Road, Campmeeting Road, and south Racehorse Drive. Dennis Firestone made a motion seconded by Kerry McCrary to award the bid for the road work to Hammaker in the amount of $103,953.50.  All approved.

APPROVE THE MINUTES

Gary Longenecker made a motion seconded by Dennis Firestone to approve the May meeting minutes.  All approved.

FINANCIAL REPORT

Dennis Firestone made a motion seconded by Kerry McCrary to approve the financial report.  All approved.

FORT INDIANTOWN GAP – DAVID WEISNICHT

Mr. Weisnicht reported that as of June 5th, more than 106,000 troops have trained at the Gap, but the training population will drop down to approximately 2,500 troops over the July 4th holiday week.  He reminded everyone about the upcoming Butterfly Tours which will be held on June 29th and 30th and again on July 6th and July 7th.  Mr. Weisnicht also said he wanted to give everyone fair warning that there will be increased enforcement on Fisher Avenue by the police department because there are a lot of young troops on post doing their PT along Fisher Avenue.

STATE POLICE REQUEST TO USE TOWNSHIP BUILIDNG IN THE EVENT OF A CATASTROPHE OR EMERGENCY

Brent McFeaters, Township Manager explained to the Board that Mary Podjed of the State Police contacted him to find out if the Board would be interested in allowing the State Police to use the Township Building in the event of a catastrophe or an emergency, giving an example if cars would be stranded on the Interstate or if there was a tornado and their building got wiped out.  Kerry McCrary commented that at this time the Township does not have a generator if the power would go out, so the State Police would have to come up with a generator if one would be required.  After a brief discussion, Dennis Firestone made a motion seconded by Kerry McCrary to approve the State Police’s request to use the Township Building as a mobile command unit in case of an emergency.  All approved.

NORTHERN LEBANON FIRE AND EMERGENCY SERVICES (NFLES)

Dennis Firestone stated that the reports from the NLFES are available with the meeting handouts.

PLANNING COMMISSION REPORT

Liz Krause reported that on June 6th, the Planning Commission reviewed and discussed ZHB Case 18-02 regarding the Petition of Appeal filed by Tracey Schott who would like to operate a small retail store to sell discounted consumer goods at 118 Fisher Avenue.  The Planning Commission recommends approval of the petition as submitted by the granting the variance to Section 15.E.3 to allow another non-conforming use since the previous non-conforming use was discontinued for more than 12 months and to grant the special exception to allow the nonconforming use of a small retail store at 118 Fisher Avenue.

ZONING OFFICER REPORT

Zoning Officer, Liz Krause, reported that nine (9) permits were issued totaling $32,493.00 and $3,635.08 was received in Reimbursement Fees which included the legal fees paid by Chris Boltz for the Township abandoning Weirich Lane.    Krause also reported that $600.00 was received in Zoning Hearing Board Fees, noting that the Zoning Hearing Board will meet on Monday, June 25th to hear Case 18-02 regarding the Petition of Appeal that was filed by Tracey Schott who would like to operate a small retail store to sell discounted consumer goods at 118 Fisher Avenue as explained in the Planning Commission Report.

Krause also reported that notification letters were sent to Barbara See at 40 White Tail Lane and also to George Fake at 47 White Tail Lane regarding the condition of their properties.  Krause said that Barbara See made contact with the Township and has started the process up cleaning up the property.  She also reported that the Fakes have begun cleaning up but have not been in contact with the Township.

Krause concluded by reporting that a letter was sent to the owner of 55 Fisher Avenue regarding the overgrowth of grass on the property, and Matt Patel said he will have the grass mowed by Friday and has contracted a private company to have the property mowed monthly.

ROAD FOREMAN REPORT – BRYAN MICHAEL

Kerry McCrary asked Bryan Michael, Road Foreman if the Township put the existing weight limit sign on Monroe Valley Drive.  Mr. Michael said the State must have put it there, since Monroe Valley Drive is not maintained by the Township.

ENGINEER’S REPORT – STEVE SHERK –

- Street Occupancy / Driveway Permits:  No new permits were issued or modified in the past month.

- Cavalry Road.  Williams/Transco will be working on the I-81 and Cavalry Road crossings until early July.  They have tentatively scheduled the oil & chip resurfacing for mid to late July.

- I-78/I-81 Logistics Park Lot 1 (501 Old Forge Road).  As noted in my letter dated May 31, 2018, we recommend the required improvement guarantee be reduced by $17,918.40 leaving a balance of $73,887.00 as security for the remaining items described in my letter.  Dennis Firestone made a motion seconded by Kerry McCrary to reduce the Letter of Credit for 501 Old Forge Road by $17,918.40 leaving a balance of $73,887.00.  All approved.

- Logistics Park, Phase II.  Site work construction continues.  Justin Mazza, project manager for Muschlitz Excavating has requested to temporarily shut down Bordnersville Road at night from 6PM to 6AM over the course of three days to install a new drainage culvert and sanitary sewer line.  Justin provided a detour plan which I reviewed and approved with a minor change.  If the closure is approved by the Board, Muschlitz’s site superintendent, Brad Miller, will contact all affected property owners and provide a copy of the detour plan and their contact information.  Brad has indicated the residents of Bordnersville Road will retain full access to their driveways during the closure.  Dennis Firestone made a motion seconded by Gary Longenecker to approve and authorize the closure of Bordnersville Road over the course of 3 days at night from 6 pm to 6 am the weekend of June 23rd.  All approved.

- 70 Bordnersville Road.  Site work construction continues.

- Holiday Inn Express (81 Room Hotel) Lickdale.  The plan was conditionally approved at the October 2017 Board of Supervisors’ pending NPDES permit approval, PennDOT HOP approval and posting of the letter of credit.  The Lebanon County Conservation District (LCCD) approved the NPDES General Permit on February 5, 2018.  The Township is still awaiting confirmation of the PennDOT HOP approval for the proposed driveways, drainage improvements, shoulder widening, and sidewalk.  The letter of credit must also be provided.  Excavation work, which is allowed under the approved NPDES permit, has commenced.  However, no construction associated with the hotel structure, including foundation work, is permitted until the Subdivision and Land Development Plan is signed and recorded.

- Green Point School Road Bridge.  We previously consulted with Lane Enterprises and Contech Engineered Solutions regarding the selection of an appropriately sized bridge plate superstructure.  I recently reached out to a third manufacturer, Big R Bridges, to see if they would be interested in bidding the project and if they had any suggestions for reducing costs.  After sharing our preliminary design, they suggested we increase the bridge span to 50 feet and square up the ends to eliminate the bridge skew.  Although this is a longer span, a square structure is cheaper to manufacture and much easier to build than a skewed structure.  If this suggestion works, we could use a pre-fabricated metal or wire wall (gabion) headwall system in lieu of an expensive cast-in-place headwall.  We may also be able to eliminate wingwalls.  We might also be able to the need to acquire additional right-of-way by squaring the structure.  Representative from Big R Bridges will be visiting the Township tomorrow at 9:30am to visit the project site and offer further suggestions.

We have begun preparation of the GP-11 general permit application for submission to DEP.

- Old Forge Rd./Fisher Ave./I-81 NB Ramp Intersection.  Eric Stump from HRG called me last week and said the proposed intersection restriping and traffic signal timing adjustments will not work as purported in the Traffic Impact Studies prepared for the Logistics Park Phase 2 and 70 Bordnersville Road warehouse projects.  I requested a letter from Eric to explain why the original recommendations are not feasible and to outline other options available for improving the intersection’s level of service.  Mr. Sherk also said he thinks it would be a good idea to set up a meeting with PennDot to discuss the options available to improve the intersection.  The Board agreed and asked Mr. Sherk to arrange a meeting.

SOLICITOR’S REPORT – ATTY. PAUL BAMETZREIDER

ZONING ORDINANCE #177 REGARDING INTENSIVE ANIMAL HUSBANDRY

Atty. Bametzreider explained to the Board that Ordinance # 177 amends the current Zoning Ordinance to move Intensive Animal Husbandry from a Special Exception by making it a permitted use.  Atty Bametzreider said that Ordinance #177 requires that the applicant must demonstrate receipt of all State and local highway occupancy permits required by various regulations, an Odor Management Plan, a Nutrient Management Plan, an approved NPDES permit and an E & S Plan if required and also be in compliance with the Clean Streams Law Regulations.  Dennis Firestone made a motion seconded by Kerry McCrary to adopt Ordinance # 177.  All approved.

NEW BUSINESS

SMART GUYS PROVIDED A QUOTE of $6,435.00 FOR SECURITY CAMERAS FOR THE RECYCLING AREA AND TOWNSHIP BUILDING AND ALSO THE SIGNS INFORMING PEOPLE OF THE CAMERAS

Chairman Firestone explained that when the recycling area is closed, people are leaving bags out in front of the gate.  He continued by stating that they are going to install cameras at the Recycling center and the Township building at the front door, the meeting room, and the maintenance shop at a total cost of $6,435.00 noting that $2,130.00 would be for the Recycling Center and $4,305.00 would be for the Township Building.   Dennis Firestone made a motion seconded by Gary Longenecker to approve the installation of the cameras at the various locations.  All approved.

GENERAL CODE QUOTE TO CODIFY ORDINANCES - $5,899.00 AND ALSO A QUOTE OF AN ADDITIONAL $1,195.00 FOR AN ANNUAL MAINTAINANCE FEE

After a brief discussion regarding the maintenance fee, Kerry McCrary made a motion seconded by Dennis Firestone to authorize General Code to codify the Township Ordinances, noting that they just want to get the Ordinances codified without the annual maintenance fee.  All approved.

FILE CABINET PURCHASE

Dennis Firestone stated that the Township purchased 2 four-drawer file cabinets totaling $698.00 from JDM Outlets for the Township Zoning Officer’s Office.

APPROVE KRISTY SANDERS TO THE ZONING HEARING BOARD

Dennis Firestone made a motion seconded by Kerry McCrary to approve Kristy Sanders to be on the Zoning Hearing Board.  All approved.

APPROVE HOLLY BURR AS AN ALTERNATE FOR THE ZONING HEARING BOARD

Dennis Firestone made a motion seconded by Kerry McCrary to approve Holly Burr as an alternate for the Zoning Hearing Board.  All approved.

APPROVE BRENT MCFEATERS TO WRITE AND SIGN CHECKS AS NEEDED FOR THE TOWNSHIP

Dennis Firestone made a motion seconded by Gary Longenecker to authorize Brent McFeaters to write and sign checks as needed for the Township.

APPROVE THE PURCHASE OF A 50” HD FLAIL HEAD - $13,914.00

Dennis Firestone said the Township would like to get a flail head for their tractor/mower so  both mowers can be used for the regular grass cutting which will cut the mowing time in half.  Kerry McCrary added that the one mower that they are currently using is really for cutting brush and tree branches.  Dennis Firestone made a motion seconded by Kerry McCrary to approve the purchase of a 50” HD Flail Head with HD Cutters in the amount of $13,914.00 which includes delivery and installation.  All approved.

BILLS

Dennis Firestone made a motion seconded by Gary Longenecker to pay the bills in the amount of $68,978.45 from the General, Recycling, Liquid Fuels, Street Light & Payroll Funds.  All approved.

DATE OF NEXT PLANNING COMMISSION MEETING

Tuesday, July 3, 2018 - 7:00 PM

DATE OF NEXT LICKDALE TREATMENT PLANT MEETING

Wednesday, July 11, 2018  -  6:30 PM

DATE OF NEXT BOARD OF SUPERVISORS MEETINGS

Wednesday, July 11, 2018  -  7:00 PM

ADJOURNMENT

With no further business or comments, the meeting was adjourned at 8:59 p.m.

Respectfully submitted,

Elizabeth Krause

Recording Secretary